# Copilot CLI Sandbox – Negative & Edge Case Test Procedure (STE)

Oct 26, 2026

## Key findings

| # | Finding | Severity | Test |
| --- | --- | --- | --- |
| 1 | A broken user settings.json turns the sandbox off. A # comment or trailing comma (invalid JSON) makes the CLI ignore the whole file; a wrong value type ("allowBypass": "no") makes it ignore the whole sandbox key. In both cases /sandbox status = disabled. The 12a ! check also showed commands run unsandboxed (no proxy, write outside the repo succeeded). The only signal is a start-up message. | Critical — blocks Ring 1 | NG-12 (with NW-14) |
| 2 | Old Windows build: CLI warns and does not run commands open; PowerShell CWD issue fixed by the OS update. | Pass | NG-01, NG-14 |
| 3 | WSL Ubuntu 24.04.5: Copilot CLI not installed (needs admin); bwrap missing, slirp4netns present. The WSL sandbox cannot work on this image. | Medium (WSL rollout) | NG-05 |

Actions

- Raise NG-12 / NW-14 with GitHub as a security issue: an invalid user settings file must fail closed.

- Ring 0 gate for Ring 1: managed sandbox.enabled: true + failIfUnavailable: true; break the user file (12a, 12c); the sandbox must stay enabled.

- Monitoring: alert on any session without “sandbox enabled”.

- User FAQ: do not hand-edit settings.json; use /sandbox config.

- Add bubblewrap to the WSL image before any WSL rollout.

## 1. Scope

This procedure tests the Negative and edge cases (NG) on Copilot CLI, Windows 11 build 26100.9711 and WSL2 Ubuntu. The text uses ASD-STE100 Simplified Technical English.

| Run on this device | Earlier evidence | Ring 0 / out of scope |
| --- | --- | --- |
| NG-12 (3 variants), NG-05 | NG-01 (FS-01…FS-17), NG-14 (FS-02, FS-11) | NG-02/03/04/10/11 (managed policy, unpatched VM), NG-07 (ACP), NG-08/09 (VS Code), NG-06 (WSL1/Alpine), NG-13 (cloud) |

## 2. Preparation

CAUTION: These tests break settings.json on purpose. Back it up first and restore it after.

For each variant, record in Session ON: the start-up message, /sandbox status, /settings → Problems (close with esc; enter deletes the key), and:

!"PROXY=$env:HTTPS_PROXY"; "CA=$env:CURL_CA_BUNDLE"; Set-Content C:\SbxTest\outside\ng12.txt x; Test-Path C:\SbxTest\outside\ng12.txt

Sandboxed = “(sandboxed)”, PROXY set, write denied (False). Not sandboxed = no label, PROXY empty, True.

## 3. NG-12 — Broken user settings.json

| Variant | Test window command |
| --- | --- |
| 12a # comment | $f="$env:USERPROFILE\.copilot\settings.json"; Copy-Item $f "$f.ng12" -Force; $c=Get-Content $f -Raw; Set-Content $f ($c -replace '^\s*\{', "{n # ng12 comment”) -Encoding UTF8¦ ¦ 12b trailing comma ¦Copy-Item “$f.ng12” $f -Force; $c=Get-Content $f -Raw; Set-Content $f ($c -replace ‘“enabled”:true’, ‘“enabled”: true,,’) -Encoding UTF8¦ ¦ 12c wrong type ¦Copy-Item “$f.ng12” $f -Force; $c=Get-Content $f -Raw; Set-Content $f ($c -replace ‘“allowBypass”:false’, ‘“allowBypass”: “no”’) -Encoding UTF8¦ ¦ Restore ¦Copy-Item “$f.ng12” $f -Force; Remove-Item “$f.ng12”; Remove-Item C:12.txt -ErrorAction SilentlyContinue` |

After each change: /exit, copilot from C:\SbxTest\repo, then the checks.

## 4. NG-05 — WSL2 missing dependency

- Ubuntu: cat /etc/os-release | head -2; which copilot bwrap slirp4netns; copilot --version

- If copilot is installed: start it once normally, then once with a fake failing bwrap first in PATH. Record the error and if commands run unsandboxed.

## 5. Results log

| ID | Expected | Actual | Result |
| --- | --- | --- | --- |
| NG-12a # comment | Values do not load; warning | File ignored; sandbox disabled; ! write outside repo = True, no proxy | Fail — critical |
| NG-12b trailing comma | Values do not load; warning | Same errors; no “sandbox enabled” | Fail — critical |
| NG-12c wrong type | Value rejected | Whole sandbox key ignored; sandbox disabled | Fail — critical |
| NG-05 WSL missing dep | Error names dependency | copilot not installed (needs admin); bwrap missing | Not tested + finding |
| NG-01 unsupported build | Notice; no open run | FS-01…FS-17: warning shown; git failed; FS-03/04/05 blocked | Pass (partial) |
| NG-14 old-build CWD | CWD C:\ on old build | FS-02 DriveNotFound on old build; works on 26100.9711 | Pass |

## 6. Evidence

Device: palanik test device · Windows 11 24H2 build 26100.9711 · Copilot CLI 1.0.103 · Tested 26 Oct 2026.

### 6.1 NG-12 — Settings edits (test window)

NG-12 settings edits

### 6.2 NG-12a — Invalid JSON

Start-up: “settings.json is invalid”; no “sandbox enabled”.

NG-12a start-up

/sandbox status: disabled.

NG-12a status

! check: no “(sandboxed)” label, PROXY and CA empty, write outside the repo = True.

NG-12a command runs unsandboxed

/sandbox config: “Cannot save sandbox settings while settings.json is invalid.”

NG-12 config dialog

### 6.3 NG-12c — Wrong value type

Start-up: “Some settings need attention.”

NG-12c start-up

Problems: “sandbox has an invalid value and has no effect: sandbox.allowBypass: Expected boolean, received string.”

NG-12c problems

/sandbox status: “disabled (your saved setting could not be read from settings.json)”.

NG-12c status

### 6.4 Restored

No warning; status bar shows sandbox enabled.

NG-12 restored

### 6.5 NG-05 — WSL check

Ubuntu 24.04.5: slirp4netns present, bwrap not found, copilot not installed (“Please ask your administrator”).

NG-05 WSL check