# Copilot Local Sandbox – Test & Validation Plan (CLI · App · VS Code)

Oct 22, 2026 · @SK

## 1. How to use this plan

This plan lists 138 test cases across 8 areas plus 9 pre-flight checks. Each one says what to do and what to expect with the sandbox ON (per client) and OFF. Run it on a canary device per ring before Intune assigns the next group.

- Clients in scope — Copilot CLI ≥ 1.0.93, GitHub Copilot app ≥ 1.1.26, VS Code ≥ 1.141.0 (Copilot harness / Agent Host sessions only).

- Two hosts per client — run every case on native Windows 11 and again inside WSL2 (VS Code via Remote-WSL; CLI launched inside the distro). Outcomes differ, mainly on network.

- "OFF" means the sandbox is not active for that session — no managed sandbox key, user setting off, or session opt-out. The agent's commands then run with your full Windows/Linux account rights.

- Approvals are a separate layer — keep the permission level on manual approvals during testing so you see each command. VS Code sandboxing still applies under Allow all.

- Use a throwaway test repo with planted fake secrets (e.g. C:\SbxTest\secrets\fake-token.txt, %USERPROFILE%\.ssh\id_fake). Never test with real credentials.

Test policy profiles (apply one at a time; record which profile each run used)

| Profile | How delivered | Key values |
| --- | --- | --- |
| P0 – OFF | Nothing managed; user setting off | enabled off |
| P1 – Default ON | User setting only | enabled: true, all other defaults |
| P2 – Observe | Intune (registry) | enabled: true, learningMode: "allow" (Ring 0) or "deny" (Ring 1) |
| P3 – Balanced | Intune + WSL file | P2 + failIfUnavailable: true, learningMode: "deny", allowLocalNetwork: true, allowedHosts list, deniedPaths |
| P4 – Strict | Intune | P3 + allowBypass: false, allowDevToolAccess: false, auth.gh: false |

Evidence to capture for every case

- Output of /sandbox status and /sandbox policy (CLI, VS Code); a screenshot of the app's Sandbox project settings plus the session banner.

- VS Code: Developer: Policy Diagnostics export.

- The exact command, its output or error text, and any bypass prompt wording ("sandbox relaxed" / "sandbox bypassed" on Windows CLI).

- Pass / fail against the expected outcome, and a ServiceNow ticket for any deviation.

Legend in tables: ✅ allowed / works · ⛔ blocked · ⚠️ works with caveat · 🔍 verify — docs don't state this outcome clearly. "OFF" column applies to all three clients unless noted.

## 2. Pre-flight checks (before any ON/OFF test)

If any pre-flight fails, stop — every later result on that device is invalid.

| ID | Check | How to verify | Copilot CLI | Copilot app | VS Code |
| --- | --- | --- | --- | --- | --- |
| PF-01 | Windows build | winver / Intune compliance | 25H2 ≥ 26200.9550 (KB5124010) or 26H1 ≥ 28000.3086 (KB5124006), BaseContainer support | Same | Same (Windows support marked Experimental) |
| PF-02 | WSL2 packages | bwrap --version, which slirp4netns, unshare --help ¦ grep map-current-user, iptables --version | bwrap ≥ 0.5.0 + slirp4netns (+ util-linux ≥ 2.35, iptables for outbound) | n/a (app sessions are local Windows) | bwrap ≥ 0.5.0, slirp4netns, util-linux ≥ 2.35, iptables tools; glibc distro; WSL1 ⛔ |
| PF-03 | Client version | copilot --version · app About · VS Code Help → About | ≥ 1.0.93 | ≥ 1.1.26 | ≥ 1.141.0 |
| PF-04 | Below-minimum client (negative) | Install one version older on a test VM, deliver managed sandbox | ⛔ Copilot connections blocked until upgraded | ⛔ Same | ⛔ Chat shows required vs installed version; editor banner; Agents window blocking notice |
| PF-05 | MDM values landed | reg query HKLM\SOFTWARE\Policies\GitHubCopilot | Values present as REG_SZ | Same | Same; also Developer: Policy Diagnostics shows source |
| PF-06 | WSL file policy | ls -l /etc/github-copilot/managed-settings.json | root-owned, 0644, not a symlink — else file is rejected | n/a | Same file read by Agent Host in WSL 🔍 |
| PF-07 | Server-managed fetched | Enterprise → AI controls → Copilot settings validation; restart client | No validation errors; values visible in /sandbox policy | Effective policy not shown in app UI 🔍 — use CLI on same account to confirm | Policy Diagnostics shows server-managed source |
| PF-08 | Legacy VS Code harness | Check Session Target = Copilot | n/a | n/a | Agent Host session selected; Local harness ignores runtime sandbox rules |
| PF-09 | Clean test repo | Repo on local NTFS (not OneDrive), fake secrets planted | ✅ | ✅ | ✅ |

## 3. Enablement and policy enforcement

These prove the sandbox is actually on, comes from the right layer, and cannot be switched off where policy says so.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| EN-01 | Enable via user setting (P1) | CLI /sandbox enable · App Settings → Projects → Sandbox → Sandbox new sessions · VS Code "chat.agent.sandbox.enabled": "on" | ✅ Takes effect now; saved to settings.json | ✅ Applies to new local/working-tree sessions | ✅ Applies to new Copilot harness sessions | Commands run with full account rights |
| EN-02 | Read effective policy | CLI/VS Code /sandbox policy; app: project Sandbox section | ✅ Lists R/W, read-only, denied paths, network, dev-tool access, Notes for missing paths | ⚠️ UI shows requested policy only, not managed locks | ✅ Opens sandbox-policy.md with host, backend, FS and network policy | CLI says sandbox is off; VS Code report says restrictions not active |
| EN-03 | Status check | CLI /sandbox status · /statusline · VS Code Permissions menu | ✅ Shows on + whether managed requires it; status line shows sandbox indicator | ✅ No "Sandbox off" banner on the session | ✅ Sandboxing for terminal shows on | Status shows off |
| EN-04 | Managed force-on (P2) | Try to turn off: CLI --no-sandbox / user setting off · app /sandbox off · VS Code session toggle | ⛔ Cannot turn off; settings show (managed) | ⛔ Project toggle and /sandbox off cannot override | ⛔ Toggle locked if allowBypass is false or omitted | User can freely turn it off (no managed key) |
| EN-05 | Surfaces are independent | Enable in CLI only, then start app and VS Code sessions | ✅ CLI sandboxed | ⛔ App not sandboxed (own setting) | ⛔ VS Code not sandboxed (own setting) | n/a — expected: settings never sync |
| EN-06 | Repo cannot set sandbox | Commit a sandbox block into the repo's Copilot settings file | ✅ Ignored — repo-level files can't set sandbox | n/a | ⚠️ Likely yes — a third-party report (cfgaudit#751) says chat.agent.sandbox.* keys have no scope restriction, so a committed .vscode/settings.json can relax them in a trusted workspace. Unconfirmed by Microsoft: test each key; managed policy must still win | Repo file has no effect |
| EN-07 | Running sessions vs new | Change a setting while a session is open | Open sessions keep old policy; restart (copilot --continue) or run /sandbox enable there | Applies to new sessions or after /restart-session | New sessions inherit host config; explicit session choice persists on restore | — |
| EN-08 | One-off flags | copilot --sandbox -p "run git status" and --no-sandbox | ✅ --sandbox sandboxes that run; --no-sandbox ⛔ refused when managed | n/a | n/a | --no-sandbox runs unsandboxed |
| EN-09 | Intune change picked up | Change a HKLM\SOFTWARE\Policies\GitHubCopilot value | ✅ New value within the hourly re-check 🔍 (restart to be sure) | ✅ Same 🔍 | ✅ Run Developer: Sync Account Policy, then Policy Diagnostics | — |
| EN-10 | Rollback | Delete sandbox.* registry values / revert server commit | Sandbox no longer forced; user setting decides | Same | Same | Back to user choice |
| EN-11 | Team override (server) | Put test user in copilot-sbx-exempt team with a reduced sandbox object | ✅ Team object replaces the whole default — only what it restates applies | ✅ Same | ✅ Same (if VS Code enforcement confirmed) | — |
| EN-12 | learningMode "allow" (Ring 0, Windows) | Ask agent to write to %USERPROFILE%\Desktop\x.txt and curl a non-allowed host | ⚠️ File write succeeds and is recorded; network still ⛔ | ⚠️ Same (runtime enforces managed object) | 🔍 Expected same; confirm | Write succeeds, nothing recorded |
| EN-13 | learningMode "deny" (Ring 1+) | Same as EN-12 | ⛔ Write blocked and recorded | ⛔ Same | ⛔ Same 🔍 | Write succeeds |

Note: learningMode has no effect in WSL2 (Windows-only feature). Run EN-12/13 on native Windows.

## 4. Filesystem

The sandbox is deny-by-default: CWD (and .git) read/write, temp and build caches writable, tools on PATH and system locations read-only. With it OFF, every case here succeeds — that is the risk being tested.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| FS-01 | Edit inside workspace | Ask agent: echo test > notes.txt in repo | ✅ | ✅ | ✅ | ✅ |
| FS-02 | Git metadata writes | git add . && git commit -m test | ✅ .git is R/W. Older Windows builds: use git -C "C:\path\repo" status | ✅ | ✅ | ✅ |
| FS-03 | Write above CWD in same repo | Start session in repo\src, write ..\README.md | ⛔ Rest of repo is read-only | 🔍 App grants workspace + CWD — confirm | 🔍 Only CWD auto-granted — confirm | ✅ |
| FS-04 | Write outside repo | echo x > %USERPROFILE%\Desktop\x.txt | ⛔ | ⛔ | ⛔ | ✅ |
| FS-05 | Delete outside repo | rmdir /s /q C:\SbxTest\outside (or rm -rf in WSL) | ⛔ Folder survives | ⛔ | ⛔ | ⚠️ Folder deleted — the core risk |
| FS-06 | Read home secrets (no deniedPaths) | type %USERPROFILE%\.ssh\id_fake | 🔍 Docs conflict: one page says home is read-only, another says home is not granted — record actual result | 🔍 | ⛔ Blocked — Microsoft's test plan (vscode#319218) expects a home-folder file outside the workspace to fail with "Access is denied" / "Permission denied" | ✅ Readable |
| FS-07 | deniedPaths enforced (P3) | Add .ssh and C:\SbxTest\secrets to deniedPaths; read them | ⛔ On Windows, if the build can't enforce deny → command fails with unsupported-policy (never runs open) | ⛔ Same fail-closed behaviour | ⛔ | ✅ Readable |
| FS-08 | Denied child under granted parent | Grant C:\SbxTest R/W, deny C:\SbxTest\secrets | ⛔ Child stays denied (more specific wins) | ⛔ | ⛔ (denied > read-only > R/W) | ✅ |
| FS-09 | Read-only grant | Add C:\SbxTest\ref to read-only; read then write | ✅ read · ⛔ write | ✅ / ⛔ ("Additional read-only") | ✅ / ⛔ | ✅ / ✅ |
| FS-10 | Extra read/write grant | Add D:\build\out to R/W; write a file | ✅ | ✅ ("Additional read/write") | ✅ | ✅ |
| FS-11 | Denied path that doesn't exist yet | Deny repo\.env before creating it; run any command | ⚠️ CLI creates a directory at .env and leaves it — create the real file first | 🔍 | 🔍 | No side-effect |
| FS-12 | Working directory not auto-granted | Set addCurrentWorkingDirectory: false; run git status | ⛔ Git fails until paths granted manually | n/a | n/a — VS Code always grants CWD | ✅ |
| FS-13 | Package install – default dev-tool access | npm ci, pip install -r, dotnet restore, mvn package against Artifactory | ✅ Registries/toolchains read-only, build caches R/W | ✅ | ✅ (also reads tool dirs on PATH) | ✅ |
| FS-14 | Dev-tool access OFF (P4) | allowDevToolAccess: false; repeat FS-13; type %USERPROFILE%\.npmrc | ⛔ Restore/auth likely fails until cache R/W and config paths granted; .npmrc ⛔ | 🔍 Managed-only for app | ⛔ Same | ✅ |
| FS-15 | Preview a command's access | /sandbox policy npm install | ✅ Shows dev-tool grants without running it | n/a | 🔍 /sandbox policy exists; command arg not documented | Reports sandbox off |
| FS-16 | Built-in edit tool (not shell) | Ask agent to edit %USERPROFILE%\Desktop\x.txt with its file tool | ⚠️ Blocked by software check only (no OS backstop) | 🔍 | ⚠️ Uses VS Code's own permission checks / approvals | Governed by approvals only |
| FS-17 | /add-dir is not a sandbox grant | /add-dir C:\SbxTest\other, then write there via shell | ⛔ Still blocked — grant via /sandbox config instead | n/a | n/a | ✅ |
| FS-18 | Symlink out of workspace | mklink /D repo\link C:\SbxTest\secrets, then type link\fake-token.txt | ⛔ Links inside a granted dir are not followed to new targets 🔍 | 🔍 | 🔍 | ✅ |
| FS-19 | Temp directory writes | python -c "import tempfile; open(tempfile.mktemp(),'w').write('x')" | ✅ | ✅ | ✅ | ✅ |
| FS-20 | Managed path grant intersection | Managed R/W C:\src; user R/W C:\src\app | ⛔ User grant dropped (exact-string match, not parent coverage) — check /sandbox policy | ⛔ | ⛔ | n/a |
| FS-21 | WSL: reach Windows files | From WSL session, write to /mnt/c/Users/<u>/Desktop/x.txt | ⛔ Unless granted on the Linux side | n/a | ⛔ (paths resolved on WSL host) | ✅ |

## 5. Network

Network is where native Windows and WSL2 differ most: on WSL2 the sandbox forces traffic through its proxy; on Windows it relies on programs honouring proxy variables. Run every case on both hosts.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| NW-01 | Default outbound | curl -I https://example.org | ✅ Outbound on by default | ✅ On by default | ✅ allowNetwork defaults true | ✅ |
| NW-02 | Outbound OFF | allowOutbound: false / app "Outbound internet" off / network.allowNetwork: false; repeat NW-01, npm ci, git fetch | ⛔ All fail; host rules + proxy become inactive | ⛔ | ⛔ Also blocks the Integrated Browser | ✅ |
| NW-03 | Allowlist enforced (P3) | allowedHosts = github.com, Artifactory; curl an allowed and a non-listed host | ✅ allowed · ⛔ other. Windows ⚠️ for proxy-aware tools only; WSL2 enforced | ✅ / ⛔ (managed) | ✅ / ⛔ (allowedDomains) | ✅ both |
| NW-04 | Proxy-ignoring program (Windows) | Run a tool that ignores HTTPS_PROXY (e.g. a small Node net.connect to a non-listed host:443) | ⚠️ Can connect directly on Windows — guardrail, not boundary. WSL2: ⛔ | ⚠️ Same | ⚠️ Same | ✅ |
| NW-05 | Blocklist | blockedHosts: ["pastebin.com"]; curl pastebin.com and api.pastebin.com | ⛔ Both — block covers subdomains, beats allow | ⛔ | ⛔ (deniedDomains) | ✅ |
| NW-06 | Wildcard semantics | Allow *.example.com; curl api.example.com and example.com | ✅ subdomain · ⛔ apex | ✅ / ⛔ | 🔍 Matching rules documented only for CLI | ✅ |
| NW-07 | Managed ∩ user, no overlap | Managed allows github.com; user allows only pypi.org | ⛔ Every host denied; dialog/policy shows closed list | ⛔ | ⛔ 🔍 | n/a |
| NW-08 | Reach host's local dev server | Start python -m http.server 8000 on the host yourself; agent runs curl localhost:8000 | ⛔ Local network off by default | ✅ Local network on by default · ⚠️ Known Windows bug: loopback to host processes times out (app#4278) — see GH-28 | ⛔ Off by default | ✅ |
| NW-09 | Local network ON | Enable local network; repeat NW-08 and curl a LAN IP (e.g. printer) | ✅ Windows: localhost (supported build) and private network reachable · WSL2: not host localhost directly; via built-in proxy only, subject to host rules | ✅ | ✅ | ✅ |
| NW-10 | Host rules with local network OFF (Windows) | allowedHosts set + allowLocalNetwork: false | ⛔ Sandboxed commands don't start | 🔍 | ⛔ Commands don't launch | n/a |
| NW-11 | Agent-started server | Agent runs npm run dev, then curl localhost:3000 in the same sandbox | ✅ WSL2 (private net namespace) · 🔍 Windows with proxy active | 🔍 | 🔍 | ✅ |
| NW-12 | Corporate upstream proxy | proxy.url set (managed); curl through it, check proxy logs | ✅ Traffic via proxy; URL shows (managed); Windows needs local network ON; Linux needs IPv4 proxy | 🔍 Managed only | 🔍 No user key; managed only | Uses system proxy settings |
| NW-13 | Built-in fetch / browser | Ask agent to fetch http://localhost:8000 with its web tool; open Integrated Browser | web_fetch follows local-network setting | 🔍 | Integrated Browser follows sandbox allowNetwork + allowed/denied domains (denied wins). ⚠️ The fetch-page tool is not covered by sandbox network rules (vscode#339644) — restrict it with ChatAgentNetworkFilter device policies | ✅ |
| NW-14 | IP and CIDR rules | Allow 203.0.113.10; separately try 203.0.113.0/24 | ✅ single IP · ⛔ CIDR not supported | 🔍 | 🔍 | n/a |
| NW-15 | Remote MCP connection | With local network off, connect a remote MCP on a private address | ⛔ Local-network setting applies when MCP sandboxing on | 🔍 | 🔍 | ✅ |

macOS note (not our fleet, but admin Macs): a CLI report against 1.0.64 found the Seatbelt backend can't filter by hostname — allowedHosts degraded to allow-all and blockedHosts was rejected (cli#3861). A docs fix was linked; re-test NW-03/NW-05 on any Mac before relying on host rules there.

## 6. Credentials

With the sandbox ON, tools get placeholders and a local proxy injects real values only into HTTPS headers to approved hosts. With it OFF, tools see your real tokens — the exfiltration tests below should succeed when OFF, which proves why ON matters. Use a disposable test PAT and a request-echo endpoint you own (e.g. an internal echo service), not a public one.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| CR-01 | HTTPS git push | Agent: git push origin test-branch | ✅ Real creds injected at original host/port/repo only | ✅ ("Git credentials" on) | ✅ (authenticategit) | ✅ |
| CR-02 | gh CLI | gh api user, gh pr create | ✅ Only to github.com, api.github.com, uploads.github.com | ✅ | ✅ (authenticategh) | ✅ |
| CR-03 | Token visible to process? | gh auth token / print GH_TOKEN | ⚠️ Placeholder only | ⚠️ Placeholder | ⚠️ Placeholder | ⚠️ Real token printed |
| CR-04 | Token sent to another host | curl -H "Authorization: Bearer $GH_TOKEN" https://<your-echo-host> | ✅ Echo receives placeholder | ✅ Placeholder | ✅ Placeholder | ⚠️ Echo receives real token |
| CR-05 | Git creds disabled | auth.git: false / app toggle off / authenticategit: false; repeat CR-01 | ⛔ Push fails | ⛔ | ⛔ | ✅ |
| CR-06 | gh creds disabled (P4) | auth.gh: false; repeat CR-02 | ⛔ gh unauthenticated | ⛔ | ⛔ | ✅ |
| CR-07 | Masked custom variable | credentials.envVars.ARTIFACTORY_TOKEN.injectHosts=["<artifactory>"]; npm ci + print the var | ✅ Install works; printed value is placeholder | 🔍 No documented setting | 🔍 No documented user setting | Real value visible |
| CR-08 | Masked var in body / URL / HTTP | Send it in a POST body, query string, or plain http:// | ⛔ Never receives real value | n/a | n/a | Real value sent |
| CR-09 | Inject host not network-allowed | Inject host missing from allowedHosts | ⛔ Connection blocked — injection ≠ network allow | n/a | n/a | ✅ |
| CR-10 | Masking with local network OFF (Windows) | allowLocalNetwork: false + masking on (git/gh defaults count) | ⛔ Commands needing the proxy don't launch | 🔍 | ⛔ Same | n/a |
| CR-11 | Credential files on disk | type %USERPROFILE%\.npmrc, %APPDATA%\NuGet\NuGet.Config | ⚠️ Readable with dev-tool access ON — masking doesn't hide files | ⚠️ | ⚠️ | ✅ readable |
| CR-12 | SSH git remote | git push to git@github.com:… | 🔍 No SSH injection documented; expect failure — standardise on HTTPS remotes | 🔍 | 🔍 | ✅ |
| CR-13 | Sandbox CA trust | Masking on; run a tool that trusts only the OS store (e.g. some Java/.NET clients) | ⚠️ TLS error until CA trusted: /sandbox ca create + /sandbox ca trust (Windows: admin, machine-wide) | 🔍 | ⚠️ Sandbox: Manage Trusted CA → Install (admin on Windows). WSL uses per-process bundle | No proxy, no CA needed |
| CR-14 | Pinning / HTTP2 / client certs | Run a tool with cert pinning or mTLS through an injected host | ⚠️ May fail even with CA trusted | 🔍 | 🔍 | ✅ |
| CR-15 | Bypass exposes secrets | Approve a bypass for a command, then print GH_TOKEN | ⚠️ Bypassed command skips masking and proxy — real secret visible | ⚠️ 🔍 | ⚠️ 🔍 | Real secret visible |

## 7. MCP servers, language servers and hooks

Local (stdio) MCP and LSP servers run third-party code with your rights; the sandbox contains them by default. Remote MCP servers are never sandboxed — control them with allowedMcpServers / deniedMcpServers.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| MC-01 | Local MCP contained | Add a test filesystem MCP server rooted at C:\; ask it to read C:\SbxTest\secrets\fake-token.txt | ⛔ Read blocked | ⛔ | ⛔ (servers managed by Agent Host) | ✅ Read succeeds |
| MC-02 | MCP sandboxing switched off | sandboxMcpServers: false (user) vs managed true | User only: server runs unsandboxed, MC-01 ✅. Managed true: forced back in sandbox | 🔍 Managed only | mcpServers: false → unsandboxed; managed wins | ✅ |
| MC-03 | MCP needing network | Start an approved corp MCP (e.g. Jira via npx) | ✅ if host allowed · ⛔ otherwise | ✅ / ⛔ | ✅ / ⛔ | ✅ |
| MC-04 | Remote MCP server | Connect https://mcp.<corp-domain>/… and a non-approved URL | ✅ approved · ⛔ only if blocked by deniedMcpServers / allowlist — FS policy does not apply | Same | Same | Same (sandbox irrelevant) |
| MC-05 | Masked vars in local MCP | Masked var configured; MCP server prints its env | ✅ Sees placeholder | n/a | n/a | Real value |
| MC-06 | Language server works | Open TS/C#/Python project; go-to-definition, diagnostics | ✅ LSP runs sandboxed | ✅ 🔍 | ✅ (lspServers) | ✅ |
| MC-07 | LSP write outside workspace | Project with a build hook that writes to %USERPROFILE%\Desktop on load | ⛔ | ⛔ 🔍 | ⛔ | ✅ |
| MC-08 | Servers you start yourself (VS Code) | Start an MCP/LSP manually outside the session | n/a | n/a | ⚠️ Not covered — only Agent Host–managed servers | n/a |
| MC-09 | User / repo hooks | Repo hook script writes to %USERPROFILE%\Desktop\hook.txt | ⛔ Runs inside sandbox; warning shown once per hook per session | 🔍 | 🔍 Hook behaviour depends on harness | ✅ |
| MC-10 | Policy hooks | Admin policy hook writes an audit file outside workspace | ✅ Runs on host, outside sandbox — must not run workspace scripts | 🔍 | ✅ Same (Copilot harness policy hooks) | ✅ |

## 8. Bypass, escape and session overrides

Bypass is the "off switch" one prompt away. Prove it behaves per profile: available but visible in observe rings, gone in Strict.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| BY-01 | Blocked command prompts for bypass (bypass allowed) | Trigger FS-04 | ✅ Prompt: approve this attempt · keep blocked · disable for session (if policy permits) | ✅ Run outside the sandbox? — cancel · run once · More options → Disable sandbox and run | ✅ Allow Outside Sandbox — one operation or whole session | No prompt; runs directly |
| BY-02 | Approve once only | Approve BY-01, then repeat a different blocked write | ✅ Second command blocked again | ✅ | ✅ | — |
| BY-03 | Reject the prompt | Choose keep blocked / cancel | ⛔ Command does not run | ⛔ | ⛔ | — |
| BY-04 | Staged retry on Windows | Approve a bypass for a FS-blocked command | ⚠️ First "sandbox relaxed" (FS/process loosened, network kept), then "sandbox bypassed" if still blocked | 🔍 | 🔍 | — |
| BY-05 | Disable for rest of session | CLI /sandbox disable (managed on, bypass allowed) · app "Disable sandbox and run" · VS Code approve session bypass | ⚠️ Off for this session only; saved policy unchanged | ⚠️ Banner Sandbox off for this session; Re-enable sandbox available | ⚠️ Later commands run unrestricted until turned back on | — |
| BY-06 | Session opt-out doesn't persist | After BY-05, restart session / reattach | ✅ Sandbox back on | ✅ Ends on restart or reattach | ✅ New session inherits host config | — |
| BY-07 | Bypass prohibited (P4: allowBypass: false) | Trigger FS-04; try /sandbox disable | ⛔ No prompt — command stays blocked; /sandbox disable refused | ⛔ No outside-sandbox option 🔍 (managed only) | ⛔ No Allow Outside Sandbox; request fails | — |
| BY-08 | VS Code: managed ON, allowBypass omitted | P2 profile without allowBypass | ✅ Bypass still offered (CLI default true) | ✅ 🔍 | ⛔ Toggle locked on — omitted = locked | — |
| BY-09 | Allow-all / YOLO with sandbox | Select Allow all (VS Code) or --yolo (CLI) | ⛔ --yolo suppressed if disableBypassPermissionsMode: "disable"; else auto-approves but sandbox still restricts | ⛔ "Allow all" blocked under same managed key | ✅ Sandbox still restricts under Allow all | Commands run with full rights, no prompts |
| BY-10 | Bypass is not elevation | Approve bypass for reg add HKLM\… | ⛔ Still fails — runs as your user, no admin | ⛔ | ⛔ | ⛔ Same (no admin) |

## 9. Negative and failure-mode tests

The key property to prove: when the sandbox can't run, Copilot fails closed, never silently open — except the known gaps flagged ⚠️ below.

| ID | Use case | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| NG-01 | Unsupported Windows build, user setting only | Test VM without KB5124010/KB5124006 | ⚠️ Saved preference turned off for the session with a notice; /sandbox enable refused | ⛔ Session starts, sandboxed processes fail; Sandbox unavailable → Retry sandbox | ⛔ Command doesn't run; notification to install missing update | Works (unsandboxed) |
| NG-02 | Unsupported build + MDM/file enabled: true | Same VM, Intune values applied | ⛔ Sandboxed commands fail (never run open) | ⛔ Same | ⛔ Same 🔍 | — |
| NG-03 | Unsupported build + server-managed only | Remove MDM; server enabled: true | ⚠️ Can be declined — runs unsandboxed unless failIfUnavailable: true | 🔍 | 🔍 | — |
| NG-04 | failIfUnavailable: true | Add to NG-03 | ⛔ Model and tool execution blocked for the session | ⛔ 🔍 | ⛔ 🔍 | — |
| NG-05 | WSL2 missing dependency | Remove slirp4netns or bwrap | ⛔ Error names missing dependency; restart after fix | n/a | ⛔ "Sandboxing might not work as expected"; doesn't run unsandboxed | Works |
| NG-06 | Unsupported Linux | Alpine/musl devcontainer, or WSL1 | 🔍 Expect failure | n/a | ⛔ Not supported | Works |
| NG-07 | ACP mode | copilot --acp with enabled: true, allowBypass: false; write to a read-only path | ⚠️ Known issue #5089: write succeeds — sandbox not applied. Fail until fixed | n/a | n/a | Write succeeds |
| NG-08 | VS Code Local harness | Start a Local session on Windows; repeat FS-04 | n/a | n/a | ⚠️ Changed in 1.142: with managed sandbox.enabled: true or a non-empty permissions object, Local is unavailable for new chats and opening an existing Local chat auto-moves it to the Copilot harness (original archived; nothing sent). Only if admins set vscode.temporaryDefaultToLocalHarness: true does Local remain — and then it is unsandboxed on Windows | Same |
| NG-09 | Claude / Codex harness in VS Code | Any managed settings present; open harness picker | n/a | n/a | ⛔ Claude and Codex harnesses disabled (even with enabled: false) | Available |
| NG-10 | Offline start with forced refresh | forceRemoteSettingsRefresh: true; start client offline | ⛔ Policy unconfirmed → affected operations restricted | ⛔ Same | ⛔ Copilot features blocked until refresh succeeds | Works offline (if not set) |
| NG-11 | Bad WSL managed file | Make /etc/github-copilot/managed-settings.json group-writable or a symlink | ⛔ File rejected — verify policy falls back to other layers, and alert | n/a | 🔍 | — |
| NG-12 | Broken user settings.json | Add #comment to the CLI file | 🔍 File fails to parse — values don't load; check startup warning | n/a | VS Code flags JSON errors in editor | — |
| NG-13 | App cloud / remote-host session | Start a cloud or remote-host session in the app | n/a | ⚠️ Local sandbox does not apply — out of scope | n/a | — |
| NG-14 | Older Windows PowerShell CWD | Pre-Sept-2026 build: Set-Location, relative git in sandbox | ⚠️ PowerShell reports C:\ as CWD; fix = update OS | 🔍 | 🔍 | Works |

## 10. Sign-off checklist per ring

Run the mandatory set on 10 sampled devices per ring (mix of native Windows and WSL2), on all three clients. A ring is promoted only when every mandatory case matches its expected outcome or has an accepted, ticketed exception.

| Ring / profile | Mandatory cases | Pass criteria |
| --- | --- | --- |
| Ring 0 – Observe (P2, learningMode allow) | PF-01…09, EN-01…05, EN-12, FS-01, FS-02, FS-13, NW-01, CR-01, CR-02, MC-01, MC-06, NG-07, NG-08 | Sandbox shows enabled + (managed); build/test workflows clean; out-of-workspace writes recorded not blocked |
| Ring 1 – Observe (P2, learningMode deny) | Ring 0 set + EN-13, FS-03…10, FS-21, CR-03, CR-04, BY-01…06 | Out-of-workspace writes blocked + recorded; git/gh/package installs still work; bypass prompts behave per client |
| Ring 2 – Balanced (P3) | Ring 1 set + EN-09…11, FS-20, NW-02…12, CR-07…13, MC-02…05, NG-01…05, NG-10, NG-11 | Allowlist enforced on WSL2; Windows proxy-ignoring gap documented; deniedPaths fail closed; no build-pipeline regressions |
| Strict (P4) | Ring 2 set + FS-14, CR-05, CR-06, CR-15, BY-07…10 | No bypass anywhere; dev-tool and gh access off; required paths granted explicitly |
| Every ring, OFF control | FS-04, FS-05, CR-03, CR-04, MC-01 with P0 | Each succeeds unsandboxed — confirms the tests themselves detect risk |

Add from section 11 (GitHub issues and VS Code test plans):

- Ring 0: GH-18 (corp-hardened image), GH-19 (D:/Dev Drive repos), GH-20 (shell CWD), GH-22 (override env var), GH-24 (OFF really off), GH-32 (Windows managed file)

- Ring 1: GH-01, GH-03, GH-04, GH-06…GH-13, GH-33, GH-34

- Ring 2: GH-14…GH-17, GH-21, GH-23, GH-25…GH-31

- Strict: GH-02, GH-05

- Accept or track as known gaps: GH-18, GH-19, GH-25, GH-28, GH-31 — each has an open upstream bug; re-test on every client version bump

- Second sweep: Ring 0 add GH-36, GH-37, GH-38 · Ring 1 add GH-35, GH-39 · Ring 2 add GH-40 (WSL) · Known gaps: GH-35 (until the app fix ships) and GH-36

Sign-off record

- ☐ Pre-flight green on all sampled devices

- ☐ Mandatory cases executed on CLI, Copilot app and VS Code, on Windows and WSL2

- ☐ All 🔍 cases resolved and the actual outcome written back into this doc

- ☐ Known gaps accepted by InfoSec: NG-07 (ACP), NG-08 (Local harness), NW-04 (Windows egress), CR-11 (credential files)

- ☐ Evidence (policy output, Policy Diagnostics, screenshots) attached to the ring change record

Enterprise example: in Ring 1 the payments squad runs npm ci against Artifactory (FS-13, CR-07) and the data-platform squad runs a local Python MCP server (MC-01, MC-03). Both must pass before Intune assigns the Ring 2 group.

## 11. Additional cases from VS Code test plans and GitHub issues

These 34 cases come from Microsoft's own VS Code QA test plans (testplan-item issues) and from open or recent bug reports in github/copilot-cli, github/app and microsoft/vscode. Where a bug report shows actual behaviour differs from the docs, the expected column states the documented outcome and the known issue next to it — record which one you see.

| ID | Use case (source) | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| GH-01 | Per-session opt-out with managed allowBypass: true (vscode#342468) | Managed enabled: true, allowBypass: true; turn sandbox off in session A only | ✅ /sandbox disable is session-only | ✅ Session-only | ✅ Toggle editable; session B and global setting unchanged; can turn back on | — |
| GH-02 | Conflicting managed sources (vscode#342468) | MDM allowBypass: false + server allowBypass: true | ⛔ false wins | ⛔ | ⛔ Toggle locked | — |
| GH-03 | Permissive managed vs stricter user (vscode#339645) | Managed allowOutbound: true + user network off; repeat for local network, dev-tool access, MCP/LSP sandboxing, bypass | ⛔ Stricter user value wins for all 7 controls | ⛔ | ⛔ /sandbox policy shows the stricter value | — |
| GH-04 | Managed true doesn't force a capability on (vscode#338294) | Managed allowBypass: true; user allowUnsandboxedCommands: false | ⛔ Bypass stays off | ⛔ | ⛔ Checkbox false and editable | — |
| GH-05 | Old sessions after policy tightens (vscode#338294) | Create sessions with toggle Off / On / default + one with "Allow in this Session"; then deliver strict policy and resume | ⛔ Saved Off can't bypass; prior session approval revoked | 🔍 | ⛔ Same; on policy removal, invalidated Off session is not silently restored | — |
| GH-06 | Changing approval level (vscode#338294) | Mid-session switch Manual → Allow all | ✅ Sandbox stays on | ✅ | ✅ | — |
| GH-07 | Network block bypass attempts (vscode#336970) | Outbound off; try alternate hostnames, subdomains, direct IPs, HTTP redirects, non-443 ports | ⛔ All blocked | ⛔ | ⛔ Error names the sandbox restriction | ✅ |
| GH-08 | Path edge cases (vscode#336970) | Grant/deny invalid, missing, relative, and space-containing paths | ⚠️ Understandable error; nothing escapes policy. Missing denied path → directory created (FS-11) | 🔍 | ⚠️ Same | — |
| GH-09 | Allowed child inside denied parent (vscode#336970) | Deny C:\SbxTest, grant read on C:\SbxTest\pub | ✅ Child readable · ⛔ rest of parent (more specific wins) | 🔍 | ✅ / ⛔ | ✅ |
| GH-10 | No credentials in output (vscode#339641) | Run authenticated git + gh; search transcript/logs for token strings | ✅ No secrets shown | ✅ | ✅ | ⚠️ Possible if a tool prints them |
| GH-11 | Session close / restore (vscode#339641) | Close and restore a sandboxed session; send follow-up | ✅ Still sandboxed | ✅ | ✅ Still sandboxed; policy report not auto-reopened | — |
| GH-12 | Editor window vs Agents window (vscode#339641, #339645) | Same policy; compare state, prompts, /sandbox policy in both | n/a | n/a | ✅ Identical state and wording; actions in one window don't affect sessions in the other | — |
| GH-13 | Policy report freshness (vscode#336964) | Change one setting, new session, /sandbox policy | ✅ Shows new effective policy | n/a | ✅ No model turn; readable paths; no ANSI codes or broken Markdown | Reports "not active" |
| GH-14 | Windows local-network notice (vscode#342467) | Sandbox on, allowLocalNetwork off, new chat | n/a | n/a | ⚠️ Notice "Sandboxing requires access to local network. Allow"; Allow only opens Settings; dismiss is per session | No notice |
| GH-15 | CA lifecycle (vscode#342465) | Sandbox: Manage Trusted CA → Install, Rotate, Remove | ✅ /sandbox ca create / trust | 🔍 | ✅ Alert doesn't block chat; confirmation names target host; cert subject "CN=GitHub Copilot credential proxy" in LocalMachine Root. Linux/WSL install not supported | — |
| GH-16 | Integrated Browser isolation (vscode#339644) | User opens a page; another session opens a page; current session lists pages | n/a | n/a | ✅ Session sees only its own pages; domain in allow + deny → denied | Browser unrestricted |
| GH-17 | Dev Container sessions (vscode#340696) | Agents window → Use Dev Container → Sandboxing in Dev Container; ls ~ on/off | 🔍 | n/a | ✅ Nested sandbox; sandboxed home listing much shorter | Full listing |
| GH-18 | Corporate-hardened image (vscode#338112) | Standard corp build with WDAC, AppLocker, Defender ASR; run node --version | 🔍 Same engine — test | 🔍 | ⚠️ Known report: every command exits 0xC0000022 with no output | ✅ |
| GH-19 | Repo on D:, Dev Drive (ReFS) or VHDX (cli#5207, cli#3712) | Open repo on non-C: drive / Dev Drive; git status, dir | ⚠️ Known: "Access is denied" / backend_error; shell starts in System32. Workaround: repo on C: NTFS | 🔍 | 🔍 Same engine | ✅ |
| GH-20 | Shell starts in the workspace (vscode#313938, cli#4524) | pwd / Get-Location, then git status | ✅ Workspace root (regressions seen: C:\, temp dir) | ✅ | ✅ | ✅ |
| GH-21 | Fresh login before policy resolves (cli#4522) | New profile, user enabled: false, no managed key; first -p command before token lookup | ⚠️ Provisional fail-closed floor sandboxes the command; session must recover once policy resolves 🔍 | 🔍 | n/a | Should run unsandboxed |
| GH-22 | Undocumented override env var (cli#4853) | Managed enabled + failIfUnavailable; launch with COPILOT_CLI_SANDBOX_SUPPORT_OVERRIDE=unsupported | ⛔ Must still fail closed — if it runs unsandboxed, raise P1 with GitHub and add EDR detection | 🔍 | 🔍 Agent Host bundles the CLI runtime | Runs |
| GH-23 | Nested / outer sandbox (cli#4853) | Run inside a container that denies unshare/setns | ⛔ Clear error (pre-1.0.87: silent hang) | n/a | 🔍 | ✅ |
| GH-24 | Sandbox OFF really off (cli#4679) | No managed key, enabled: false; run any command | n/a | n/a | n/a | ✅ Runs directly — known bug: BaseContainer still initialised, WRITE_DAC error |
| GH-25 | Non-GitHub git remotes / other identity (cli#5102) | Repo with own credential.helper (Azure Repos, Bitbucket, fine-grained PAT) | ⛔ Known: sandbox injects empty helper override → "unable to get password" (≥ 1.0.92) | 🔍 | 🔍 | ✅ |
| GH-26 | Kerberos / Negotiate proxy (cli#5142) | Remote HTTP MCP through corp proxy needing NTLM/Negotiate | ⚠️ Known: proxy_auth_required for MCP transport | 🔍 | 🔍 | Same issue (not sandbox-specific) |
| GH-27 | PAC file with DIRECT hosts (vscode#337239) | OS proxy via PAC; internal MCP host mapped DIRECT | n/a | n/a | ⚠️ Known: Agent Host forces proxy → MCP times out. Workaround: set http.noProxy | Same |
| GH-28 | App loopback with Local network ON (app#4278) | Listener on host 127.0.0.1:port; Test-NetConnection from sandbox | n/a | ⚠️ Docs: ✅ · Known Windows bug: times out (per-process AppContainer lacks loopback exemption) | n/a | ✅ |
| GH-29 | Policy report vs real behaviour (cli#4854) | Toggle local network; compare /sandbox policy with an actual curl localhost | ⚠️ Known display bug — trust the actual test, not the report | n/a | 🔍 | — |
| GH-30 | Host rules when outbound is off (cli#3861) | allowOutbound: false + allowedHosts: [api.github.com] | ⛔ Allowed hosts don't re-open access | ⛔ | ⛔ | ✅ |
| GH-31 | npx-based MCP with private registry (vscode#342547) | Start an npx MCP that pulls from Artifactory | 🔍 | 🔍 | ⚠️ Known: npm E401, MCP never starts. Open PR proposes default mcpServers: false — keep managed sandboxMcpServers: true and grant cache/registry | ✅ |
| GH-32 | Windows file-based managed settings (vscode#338294, #339645) | Place %ProgramFiles%\GitHubCopilot\managed-settings.json; full restart | ✅ Values shown (managed) | ✅ | ✅ Policy Diagnostics shows file source | — |
| GH-33 | Program-level probe, not just shell (C# Corner) | Agent builds and runs a small C# app calling File.ReadAllText / File.AppendAllText outside and inside the repo | ⛔ outside · ✅ inside | ⛔ / ✅ | ⛔ / ✅ | ✅ / ✅ |
| GH-34 | Network proof with cold cache + full test run (C# Corner) | Clear NuGet/npm cache or use a new package version; then dotnet build and dotnet test | ✅ Restore hits network; tests pass (TestResults, temp writable) | ✅ | ✅ | ✅ |

Added after second sweep (22 Oct 2026) — each verified against the linked issue or release notes:

| ID | Use case (source) | How to test | Sandbox ON – CLI | Sandbox ON – Copilot app | Sandbox ON – VS Code | Sandbox OFF |
| --- | --- | --- | --- | --- | --- | --- |
| GH-35 | Worktree sessions keep project read-only / denied paths (app#4581) | App project: tests\ read-only; run Set-Content tests\Locked.txt changed in a Branch session, then a Worktree session | ✅ Enforced when the worktree's absolute path is listed | ⛔ Both sessions blocked on fixed build · ⚠️ ≤ 1.1.27: worktree write succeeds (rule bound to main checkout path). Fixed 21 Oct in dev code — confirm in a stable release | 🔍 Check Agent Host worktree sessions | ✅ |
| GH-36 | Workspace on an NTFS mount point (vscode#343231) | Dev Drive mounted at a folder (e.g. C:\Projects, no drive letter); npm run <script>; then add the \\?\Volume{GUID}\ path to read-only | 🔍 Same MXC engine — expect failure | 🔍 | ⚠️ Known (open, important): Node EPERM on stat; adding the GUID path breaks startup 0x8007000F. Fix is upstream (mxc#1548). Dev Drive with a drive letter works | ✅ |
| GH-37 | Existing Local chats under managed policy (VS Code 1.142 release notes) | Create a Local chat; deliver managed sandbox.enabled: true; reopen the chat | n/a | n/a | ✅ Chat auto-moves to Copilot harness; original archived only after the new chat opens; nothing sent automatically. Claude, Codex and terminal chat unavailable | Local chat continues |
| GH-38 | Version gate only when sandbox is actually on (vscode#341561) | Below-minimum client; deliver sandbox object with enabled: false / omitted; then flip to true and back | 🔍 | 🔍 | ✅ Expected: blocked only when effective enabled is true; flipping back clears the block. Fix landed server-side (settings engine); VS Code issue still open — verify | Works |
| GH-39 | Bypass after an in-sandbox error (vscode#337310) | allowUnsandboxedCommands: true; trigger a command that fails from a sandbox error, not a policy denial | 🔍 | 🔍 | ⚠️ Known: run-outside confirmation may not be offered; also non-deterministic (model may not request it) | — |
| GH-40 | Per-server MCP sandbox in mcp.json (vscode#297115) | WSL/Linux only: several stdio servers, some with "sandboxEnabled": true, at user and workspace scope; check Process Explorer | n/a | n/a | ✅ Only opted-in servers sandboxed; their tool calls need no approval; error link shows missing grants. Not available on Windows (separate from Agent Host sandbox) | Unsandboxed |

Reviewed and not added (kept for audit):

- cli#5206 (resumed-session approvals) — real bug, but the reporter had the sandbox disabled; not a sandbox test.

- cli#5193 — feature request (MCP reading effective policy), nothing to test yet.

- vscode#337535 — feature request for guided prerequisite install; NG-05 already covers missing dependencies.

- vscode#290620 / #322403 — the legacy Local-harness terminal sandbox (macOS/Linux, old chat.tools.terminal.sandbox.* keys); the forced-first-sandbox change was reverted.

- Claimed maintainer workaround on vscode#338112 (grant C:\ read) — no such comment exists; the only workaround there is the reporter turning the sandbox off.

- Claim that Claude/Codex stay available when effective enabled is false — not in vscode#341561; VS Code docs (21 Oct) say any managed settings disable them, so NG-09 stands.

- "Developer: Restart Local Agent Host" after policy sync — not in the cited issue; try it if Policy Diagnostics updates but sessions don't.

## Sources

All opened on 22 Oct 2026. 🔍 cases mark where these pages don't state the outcome or disagree — record the real result and update the table.

- Using local sandboxing (GitHub Docs)

- Configuring local sandbox settings (GitHub Docs)

- Understanding local sandboxing in Copilot CLI (GitHub Docs)

- About cloud and local sandboxes (GitHub Docs)

- Enterprise managed settings reference (GitHub Docs)

- Hooks reference — sandboxed sessions (GitHub Docs)

- Sandbox Copilot agent sessions (VS Code Docs)

- Manage AI settings in enterprise environments (VS Code Docs)

- copilot-cli issue #5089 — ACP mode ignores sandbox

- Copilot Sandboxing Rollout Runbook (project doc, 14 Oct 2026) — ring structure, profiles and smoke tests

VS Code QA test plans and GitHub issues (opened 22 Oct 2026; bug states may change):

- vscode#342468 — per-session sandbox with managed allowBypass · #336964 — effective policy report · #336970 — Agents and editor windows · #339641 — Agent Host sandboxing

- vscode#338294 — managed sandbox policies · #339645 — managed settings resolution · #339644 — Integrated Browser restrictions · #342465 — trusted CA · #342467 — Windows local-network notice · #340696 — Dev Container sessions · #319218 — reads outside workspace

- Bugs: vscode#338112 · vscode#342547 · vscode#313938 · vscode#337239 · cfgaudit#751

- Bugs: cli#5207 · cli#3712 · cli#4524 · cli#4522 · cli#4679 · cli#4853 · cli#5102 · cli#5142 · cli#4854 · cli#3861 · app#4278

- C# Corner — Testing GitHub Copilot sandbox rules before using them in a project (24 Sep 2026)

Second sweep (22 Oct 2026): app#4581 · vscode#343231 · vscode#341561 · vscode#337310 · vscode#297115 · vscode#338932 · vscode#341937 · VS Code 1.142 release notes